Sprint Plan

# Sprint 2

**Total Story Points:** 11 **Total Hours:** 109

## Current Velocity: 3.5 story points per day

## Story 1: Property ID reference

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| T1 | Add Property ID label to the property view field | 0.25 |  |
| T2 | Plan Acceptance Test | 0.5 |  |
| T3 | Execute Acceptance Testing | 0.5 |  |
|  | Story Points: Total Hours: | 1.25 |  |

## Story 3: Viewing Times

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| T1 | Create viewing times table in database | 0.5 |  |
| T2 | Setup page to create viewing times | 2.0 |  |
| T3 | Setup page to edit viewing times | 1.5 |  |
| T4 | Setup page to delete viewing times | 0.5 |  |
| T5 | Plan Acceptance Test | 0.5 |  |
| T6 | Execute Acceptance Testing | 0.5 |  |
|  | Story Points: Total Hours: | 5.5 |  |

## Story 4: Property Inspection Registration

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| T1 | Creating table for registering a prospective tenant to a viewing time | 0.5 |  |
| T2 | Setup a page for clients to register | 1.0 |  |
| T3 | Setup a page for clients to retract registration | 0.5 |  |
| T4 | Plan Acceptance Test | 0.5 |  |
| T5 | Execute Acceptance Testing | 0.5 |  |
|  | Story Points: Total Hours: | 3.0 |  |

## Story 7: Staff Property Allocation

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| T1 | Add Staff allocation field to properties database table | 0.25 |  |
| T2 | Setup a page to allocate staff to properties | 1.5 |  |
| T3 | Setup a page to deallocate staff from properties | 1.0 |  |
| T4 | Plan Acceptance Test | 0.5 |  |
| T5 | Execute Acceptance Testing | 0.5 |  |
|  | Story Points: Total Hours: | 3.75 |  |

## Story 8: Property Assignment View

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| T1 | Setup a page which lists property assignments | 1.5 |  |
| T2 | Plan Acceptance Test | 0.5 |  |
| T4 | Execute Acceptance Testing | 0.5 |  |
|  | Story Points: Total Hours: | 2.5 |  |

## Story 10: Separation of Duties

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| T1 | Setup database table specifying which type of users can perform actions | 0.5 |  |
| T2 | Implement permission checking algorithm in codebase | 1.0 |  |
| T3 | Implement permission check in all features of website according to specification | 2.0 |  |
| T4 | Plan Acceptance Test | 0.5 |  |
| T5 | Execute Acceptance Testing | 1.0 |  |
|  | Story Points: Total Hours: | 4.0 |  |

## Story 13: Website search refinement

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| T1 | Add ability to search by field in existing search function | 1.0 |  |
| T2 | Plan Acceptance Test | 0.5 |  |
| T3 | Execute Acceptance Testing | 1.0 |  |
|  | Story Points: Total Hours: | 2.5 |  |

## Story 14: Property Photo Gallery

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| T1 | Create photo gallery table in database | 1.0 |  |
| T2 | Setup file upload feature | 1.0 |  |
| T3 | Add to property create/edit page the ability to upload/delete photos | 3.0 |  |
| T4 | Add photo gallery to search results page | 1.5 |  |
| T5 | Add photo gallery to property view page | 1.5 |  |
| T6 | Plan Acceptance Test | 0.5 |  |
| T7 | Execute Acceptance Testing | 1.0 |  |
|  | Story Points: Total Hours: | 9.5 |  |

## Story 15: Property Inspection Request

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| T1 | Add email field to staff table in database | 0.5 |  |
| T2 | Setup page for prospective tenant to contact property manager | 1.5 |  |
| T3 | Plan Acceptance Test | 0.5 |  |
| T4 | Execute Acceptance Testing | 0.5 |  |
|  | Story Points: Total Hours: | 3.0 |  |

## Story 16: User Login

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| T1 | Implement authentication in existing login form | 1.0 |  |
| T2 | Plan Acceptance Test | 0.5 |  |
| T3 | Execute Acceptance Testing | 0.5 |  |
|  | Story Points: Total Hours: | 2.0 |  |

## Story 17: User Registration

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| T1 | Implement user creation in existing registration form | 1.0 |  |
| T2 | Plan Acceptance Test | 0.5 |  |
| T3 | Execute Acceptance Testing | 0.5 |  |
|  | Story Points: Total Hours: | 2.0 |  |